# Project Roadmap: Cre8tify Development Plan (Jan – April 2026)

Project Goal: Complete the Buyer, Admin, and Backend modules for the Cre8tify custom t-shirt platform. Target Completion: Early April 2026 Key Milestone: PID Report Submission (January 16, 2026)

### Phase 1: PID Report & Buyer Interface Kickoff

Timeline: January 4 – January 16 Objective: Leverage completed "Designer Side" work for the academic report while starting the "Buyer Side" frontend.

- Jan 3 (Friday): Day Off (Personal Schedule)

- Jan 4 – Jan 10: Buyer Frontend Development (Part 1)

  - Develop Buyer Landing Page (Hero section, Featured Designs).

  - Develop Product Listing Page (Filterable grid of t-shirts).

  - Goal: Create visual assets to show progress on both user roles (Designer & Buyer) for the report.

- Jan 11 – Jan 15: PID Report Compilation

  - Pause coding to focus on documentation.

  - Artifacts to Include:

    - Screenshots of the completed Designer Dashboard.

    - Screenshots of the Request Management System.

    - Screenshots of the Negotiation/Offer Form.

    - Initial wireframes/screens of the Buyer Homepage.

- Jan 16 (Friday): SUBMISSION: PID Report

### Phase 2: Frontend Completion (Buyer & Admin)

Timeline: January 17 – January 31 Objective: Finish all remaining visual interfaces so the frontend is 100% complete.

- Jan 17 – Jan 24: Buyer Frontend (Part 2)

  - Customization Tool: Implement the UI for the 3D t-shirt editor (uploading images, changing colors).

  - Cart & Checkout: Design the shopping cart summary and payment mockup screens.

- Jan 25 – Jan 31: Admin Dashboard

  - Develop Admin Overview: Charts showing total platform sales and active users.

  - Develop User Management: Tables to ban/approve Designers and Buyers.

  - Milestone: All Frontend Interfaces Complete by Feb 1st.

### Phase 3: Backend Integration & Logic

Timeline: February 1 – March 15 Objective: Connect the frontend to a database and make the features functional.

- Feb 1 – Feb 14: Database & Authentication

  - Set up the Database (MongoDB/SQL).

  - Implement Login/Signup logic for all three roles (Buyer, Designer, Admin).

- Feb 15 – Feb 28: Core Features Implementation

  - Design Saving: Allow Designers to save and edit their drafts.

  - Request Flow: Enable Buyers to send requests → Designers receive them in the dashboard.

- March 1 – March 15: Order & Payment Logic

  - Negotiation: Make the "Accept/Reject Offer" buttons update the database status.

  - Checkout: Simulate payment processing and generate Order IDs.

### Phase 4: Testing, Polish & Final Buffer

Timeline: March 16 – April 7 Objective: Ensure the system is bug-free and ready for the final presentation.

- March 16 – March 31: Quality Assurance (QA)

  - Scenario Testing: Run full cycles (e.g., Buyer orders -> Designer accepts -> Order marked complete).

  - UI Polish: Fix CSS alignment issues, responsiveness, and loading states.

- April 1 – April 7: Final Preparation

  - Prepare Final Presentation Slides.

  - Record demo videos of the working application.

  - PROJECT COMPLETE